Project Name: Fire Safe SMC Hazardous Fuel Program

Project Tracking Number: 18-FP-CZU-1157

Project Description Summary: Please provide a paragraph summarizing proposed project including the location, habitable structures, acres treated, etc. (Please type in blank space below. Please note there is no space limitations).

The proposed project consists of purchasing a remote control track masticator with a forestry head capable of working in up to 8 inch vegetative material and completing hazardous fuel reduction work in two residential neighborhoods within the Tier 2 and Tier 3 areas of Very High Fire Hazard Severity zones of San Mateo County. Extensive removal will be conducted of diseased trees and underbrush within 200 ft. of habitable structures and expanded efforts to incorporate removals of diseased trees overhanging PG&E lines.

The first community is Devonshire Canyon; located in unincorporated San Carlos and within the Cal Fire contracted service area. The project area is approximately ½ mile from the SRA boundary. This community has not received any type of fuel treatment within the last three to four decades. The neighborhood contains approximately 500 homes and is surrounded on the southeast downhill side by a much denser community of homes within the City of San Carlos. S.F. Water Department lands and Interstate 280 make up the northwest SRA side. The community is mostly older homes and townhomes nestled around extremely steep chaparral canyons. The winding roadways are extremely narrow and SOD, and bark beetle are present in many of the trees along the neighborhood roadways. Overhead power lines are located underneath these trees along with a significant amount of chaparral type underbrush. PG&E has completed its vegetation trimming and will not be removing the diseased trees which pose a target hazard.

The second portion of the proposed project is within Cattle Hill Open Space, residing in the LRA portion of Pacifica. Cattle Hill is adjacent to FRA and SRA lands and to the southeast, S.F. Water Department lands and Crystal Springs Reservoir. There are also several large open space preserves connecting the project area. The area of Cattle Hill has not received any type of fuel treatment within the last four decades. There has been hazardous fuel reduction work in the adjacent Sweeny Ridge Open Space area and this project could assist in creating a contiguous tie in. Cattle Hill is adjacent to 583 densely situated homes. The open space area is extremely steep and contains diseased Monterey Pine as well as dense chaparral type underbrush, which is dangerously close to the homes in the neighborhood of Vallemar. Presently, there is not adequate defensible space and homes are less than 50ft away from diseased and dead trees as well as significant underbrush. Power lines run through the area and PG&E has completed its vegetative trimming and will not be removing the trees which pose a target hazard.

In both communities, the removal of the dead/diseased trees; (25 trees in Devonshire Canyon) (65 trees in Cattle Hill Open Space), and significant reduction of the underbrush to create defensible space and to eliminate potential ignitions under the power lines and near the habitable structures is the goal. The Devonshire Canyon community has an estimated project area of 216 acres which will include systematic hazardous tree and brush removal. The Cattle Hill project has an estimated 20 acres of tree and brush removal.

Fire Safe San Mateo County (FSSMC) has ample experience in conducting large and small hazardous fuel reduction projects and has averaged a minimum of one, large scale, project every year for the last 20 years. Within this period of experience and especially the last several years, we have found that conducting large scale underbrush removal with Cal Fire hand crews can be unreliable due to the extended and fierce California fires that require their utilization. Within San Mateo County mastication has been an efficient and successful mechanism for our projects. However, large equipment contractors, in San Mateo County, are very expensive and not plentiful. It has been difficult to find highly skilled operators to meet our demand and budgets.  Also, large skid steer type mastication equipment is often challenged and limited by our extremely steep canyons where much of our hazardous fuel reduction projects take place.  We have experimented with a remote-control masticator that is capable of being operated in much steeper terrain and capable of the same results as a human driven skid steer masticator.  The two proposed project areas will require extensive mastication as outlined above. Purchasing a remote operated masticator, capable of operating on slopes upward to 60 degrees, with an 8in capacity forestry head, and utilizing it on these two community projects as well as future projects within San Mateo County would be invaluable to FSSMC and the communities that seek our assistance in hazardous fuel reduction projects.  This is the most efficient and economical mechanism for our Fire Safe Council to continue annual fuel reduction projects, at all levels of scale, without having to wait for significant grants or county and other agency funding. Past projects completed and listed within our CWPP could more easily undergo required maintenance and the time and money saved by owning our own equipment could be available for new projects that are continuously being identified and developed by FSSMC.  A remote-controlled masticator is $154,000, (incl tax) to purchase and if FSSMC was to lease a unit for 5 years for 7 months out of the year we would expend $245,000.

A residential educational component will also be included at the beginning of the project. Officials and FSSMC will hold two community wildfire meetings. The content of the meetings will be wildfire awareness, an overview of the proposed projects, roles, responsibilities of the local fire agencies and information on what homeowners can do to better adapt their homes to be wildfire resilient.

# Scope of Work

This item is broken into project specific criteria depending on the type of project being proposed: planning, education or hazardous fuel reduction. Please answer one section of questions that pertain to the primary activity type for your project.

Section 1: Hazardous Fuel Reduction/Removal of Dead or Dying Tree Projects

- Describe the geographic scope of the project, including an estimate of the number of habitable structures and the names of the general communities that will benefit.

- Describe the goals, objectives, and expected outcomes of the project.

- Provide a clear rational for how the proposed project will reduce the risks associated with wildfire to habitable structures in the WUI.

- Identify any additional assets at risk to wildfire that will benefit from the proposed project. These may include, but are not limited to, domestic and municipal water supplies, power lines, communication facilities and community centers.

- Is the scale of the project appropriate to achieve the stated goals, objectives and outcomes discussed in Item 2 above?

- How will the project/activity utilize the left-over woody biomass? Will the project/activity use a biomass facility to reduce greater greenhouse gas emissions?

Section 2: Planning Projects

- Describe the geographic scope of the project, including the communities that will benefit, and an estimate of the number of structures within the project area.

- Describe how the project will assess the risks to residents and structures in the WUI and prioritize projects to reduce this risk over time.

- Does the proposed plan add or build upon previous wildfire prevention planning efforts in the general project area?

- Identify a diverse group of key stakeholders, including local, state, and federal officials where appropriate, to collaborate with during the planning process. Discuss how the project proponent plans to engage with these targeted stakeholders.

- Describe the pathways for community involvement that will be incorporated in the planning process

Section 3: Education

- Describe the specific message of the education program and how it relates to reducing the risk of wildfire to owners of structures in the WUI.

- Describe the target audience of the education program and how information will be distributed to this audience.

- Will the education program raise the awareness of homeowner responsibilities of living in a fire prone environment?

- Identify specific actions being advocated in the education material that is expected to increase the preparedness of residents and structures in the WUI for wildfire.

- Describe the expected outcome of the education in terms of increased or changed public awareness about wildfire.

Answer only 1 set of questions from above, depending on your project; Fuel Reduction, Planning or Education. (Please type in blank space below. Please note there is no space limitations).

The geographic area of our proposal consists of two, Tier 2 & Tier 3 areas, residing in very high fire hazard severity zones. Devonshire Canyon and Cattle Hill Open Space are in a serious state of need of hazardous fuel reduction. Residents of both communities have seen an astronomical increase in the number of insurance non-renewals in the last year. Insurance brokers’ attribute the steep brush filled canyons and unhealthy dense tree population overhanging the roadways to the cancelations. A total of over 500 homes in Devonshire and 583 in Vallemar will benefit from this proposal, however with the purchase of the remote-control masticator the quantity of habitable structures and other critical infrastructure that will benefit will be exponential year after year. The Project Influence Zone on each area is large because one of our objectives is ignition prevention. Embers from wildfires can travel miles starting spot fires. Without the ignition in the first place a greater area is influenced.

The immediate goals and objectives of the project is to create defensible space and reduce the rate of spread an intensity of a potential wildfire and to reduce the target hazards in two communities by first preventing ignitions, by removing “target hazards”, diseased and hazardous trees overhanging power lines and secondly, masticating significant underbrush under energized power lines, and within close proximity to habitable structures. The two WUI communities are adjacent to significant SRA lands and during a wildfire would pose an eminent threat to lands within the SRA.

The medium and long term goal will be to improve forest health, increase tree growth and wildfire resiliency especially in the Cattle Hill open space area with the removal of 65 dead trees. Also, by utilizing the proposed purchased masticator, FSSMC will be able to conduct new projects and maintenance on older hazardous fuel projects within San Mateo County without having to search for or expend significant funds on contractors.

This proposed project is selected because of its eminent location adjacent to habitable structures in the VHFHSZ’s of the WUI. Pinpointing the most predictable ignition sources near habitable structures should be the first lines of defense when reducing the risk of wildfire to any neighborhood.

Additional assets which will benefit from this work include all the downhill neighborhoods from each of these project areas as well as the Golden Gate National Recreation Area, the S.F. watershed, Crystal Springs Reservoir, a local 100,000 gallon Cal Water tank, two elementary schools, a police station and multiple cellular communication towers. Embers from possible ignitions from either of these areas would easily travel downhill over and upon these defenseless areas with even the most subtle onshore winds,

The scale of the project is more than suitable to achieve the desired goal.  Removing ignition sources is the corner stone to wildfire prevention. The tree removals will be a permanent solution in ignition reduction for the two communities where the work will be conducted and alleviate the area from the multiple ignitions that other California are dealing with due to overhanging and overgrown vegetation in proximity to energized power lines.

Biomass from the tree removal will go to a local recycle plant less than 5 miles from Devonshire Canyon and a landfill less than 10 miles from the Cattle Hill portion of the grant project. The mastication portion of the project will allow the biomass to stay on site and in place of the actual mastication treatment areas. There is currently no biomass facility within 136 miles of San Mateo County, making it unfeasible to utilize such a facility without significant emissions during trucking.

# Relationship to Strategic Plans

Does the proposed project support the goals and objectives of the California Strategic Fire Plan, the local CAL FIRE Unit Fire Plan, a Community Wildfire Protection Plan (CWPP), County Fire Plan, or other long-term planning document? (Please type in blank space below. Please note there is no space limitations).

The Devonshire Canyon and Parks are projects listed as a priority in the CZU CWPP. With multiple community partners and collaborators this project is exactly what the CA Strategic Fire Plan describes. FSSMC has been working with both communities for several months in planning the scale and scope of the projects. The City of Pacifica has rated the Cattle Hill project as a top priority and has sought the assistance of FSSMC. Devonshire Canyon has its own fire hazard and evacuation plan and this project meets the criteria listed in their goals and objectives.  A secondary outcome of this project is that it will greatly improve the evacuation routes in the Devonshire area by reducing the amount of vegetation overhanging and adjacent to the roadways. In the Cattle Hill area this project can serve as a tie in to other hazardous fuel reduction work conducted in Sweeny Ridge.

# Degree of Risk

- Discuss the location of the project in relation to areas of moderate, high, or very high fire hazard severity zone as identified by the latest Fire and Resource Assessment Program maps. Fire hazard severity zone maps by county can be accessed at: http://www.fire.ca.gov/fire_prevention/fire_prevention_wildland_zones_maps.php

- Describe the geographic proximity of the project to structures at risk to damage from wildfire in the WUI. (Please type in blank space below. Please note there is no space limitations).

Both project neighborhoods are within a very vulnerable VHFHSZ. Devonshire Canyon is a Cal Fire contract service area adjacent to SRA. Cattle Hill is LRA and is also adjacent to SRA as well as FRA. The habitable structures in both neighborhoods are located less than 50ft to each of the project areas. A total of 1083 structures have been identified within the area of the scope of the project. The homes are extremely vulnerable to wildfire ignition due to the age of the structures, their location, amount of hazardous vegetation and topography within the canyons. Each neighborhood has limited evacuation routes in/out of the neighborhoods. The roadways, especially in Devonshire Canyon are some of the narrowest in San Mateo County.  Adding the amount of vegetation present, and density of homes, the risk is elevated to an even higher level. Devonshire Canyon and Cattle Hill are well known to all fire agencies in the area as being an extreme wildfire risk.  Unfortunately, there have been no fuel reduction projects developed or conducted for decades and the need is dire.

# Community Support

- Does the project include any matching funds from other funding sources or any in-kind contributions that are expected to extend the impact of the proposed project?

- Describe plans for external communications during the life of the project to keep the effected community informed about the goals, objectives and progress of the project. Activities such as planned press releases, project signage, community meetings, and field tours are encouraged.

- Describe any plans to maintain the project after the grant period has ended.

- Does the proposed project work with other organizations or agencies to address fire hazard reduction at the landscape level?

(Please type in blank space below. Please note there is no space limitations).

This project is fortunate enough to have matching funds from FSSMC as well as the City of Pacifica. The majority of funds from FSCMC will be inkind and will extend the value of the grant fuel reduction work by handling much of the administrative portion of implementing the grant. Also, a portion of the match from FSSMC will be cash to purchase a trailer for the 3,750lb masticator. Funds that have been committed by the City of Pacifica will also extend the grant fuel reduction work by extending the underbrush removal scope.

External communication will consist of banners made for each project area stating;

Hazardous Fuel Reduction in Progress   Have You Done Yours?

The project will also feature two community educational events. Cal Fire, other local fire agencies, and FSSMC representatives will provide details to the two neighborhoods on the hazardous fuel reduction scope and timing. There will also be a portion of the meeting dedicated to highlighting responsibilities of homeowners in the WUI and what residents should be doing to make their homes and property more fire resilient. At the completion of the project FSSMC will engage with local government officials of Pacifica and San Carlos to tour the work area.

Residents from both neighborhoods have attended our monthly FSSMC meetings and expressed wildfire concerns and requested assistance to conduct these projects. The community overwhelming supports the proposed projects and have provided multiple letters of support. The County of San Mateo has dedicated funds to FSSMC to conduct special chipping projects as well as Cal Fire project engines to conduct work in VHFHSZ’s. The City of San Carlos has also adopted an annual budget to conduct fuel reduction and maintain areas that have already been treated. Cattle Hill Open Space and the City of Pacifica have agreed to dedicate annual funds to the maintenance of the Cattle Hill, Vallemar fuel reduction project. Pacifica has its own small work crew and they have established they will be able to conduct the maintenance work.

# Project Implementation

- Discuss the anticipated timeline for the project. Make sure to take seasonal restrictions into account.

- Verify the expected timeframes to complete the project will fall under the

March 15, 2022 deadline.

- Describe the milestones that will be used to measure the progress of the project.

- Describe measurable outcomes (i.e. project deliverables) that will be used to measure the project’s success.

- If applicable, how will the requirements of the California Environmental Quality Act (CEQA) be met?

(Please type in blank space below. Please note there is no space limitations).

The projected timeline for this grant project is as follows:

September 2020- initiate project site visits with Cal Fire and potential contracted foresters and proceed with bid and selection for CEQA review.

October 2020- competitive bid process and P.O. for remote control masticator.

January 2021- train FSSMC operators on masticator equipment, put in place equipment maintenance and safety manual.

May 2021- initiate project site visits with Cal Fire and tree contractors and proceed with bid and selection of contractor for diseased/dead tree removal.

July 2021- coordinate two community meetings (one in each of the project area neighborhoods).

September 2021- Start tree and underbrush removal.

December 2021- Stop work for rainy season and nesting bird season.

September 2022- Recommence tree and underbrush removal.

December 2022- Stop work for rainy season and nesting bird season.

September 2023- Recommence removal of any non-native or undesirable regrowth.

October 2023- Tour work areas with government officials.

November 2023- Grant complete

Photography documentation and listed measurable work timelines in the tree contractors’ contracts will keep the project running on time. The completion of the CEQA or environmental review, the completion of the community meetings and the commencement of work will all be measurable milestones. The last year of work will also be significant and should have less work to complete than year two. The final site tours with the community officials will be our final measurable success milestone.

We have accounted for ample time for an environmental review process to be completed. We anticipate several CEQA (negative declaration) requirements to dictate the months that active fuel reduction work can take place. We have accounted for much of this in our timeline.

# Administration

- Describe any previous experience the project proponent has with similar projects. Include a list of recent past projects the proponent has successfully completed if applicable. Project proponents having no previous experience with similar projects should discuss any past experiences that may help show a capacity to successfully complete the project being proposed. This may include partnering with a more experienced organization that can provide project support.

- Identify who will be responsible for tracking project expenses and maintaining project records in a manner that allows for a full audit trail of any awarded grant funds.

(Please type in blank space below. Please note there is no space limitations).

FSSMC has many years of experience with fuel reduction projects and our active members include experienced agency representatives which can assist in all aspects of the implementation of this grant.

FSSMC has recently completed several significant projects over the last three years. 1.San Mateo County wide chipping program for high fire severity neighbors.

2.Eaton Park hazardous fuel reduction

3. Alpine Rd. Portola Valley evacuation route shaded fuel break -SRA grant

4. Palomar Park hazardous fuel reduction grant – SRA grant

The FSSMC President, with the assistance of Woodside Fire Protection District, is responsible for tracking all aspects of grant expenses and reporting. A digital and paper copy of all receipts are maintained for each of our grants and serve as a reliable and suitable audit trail.

# Budget

A detailed project budget should be provided in an Excel spreadsheet attached to this grant application. The space provided here is to allow for a narrative description to further explain the proposed budget.

- Explain how the grant funds, if awarded, will be spent to support the goals and objectives of the project. If equipment grant funds are requested, explain how the equipment will be utilized and maintained beyond the life of the grant.

- Are the costs for each proposed activity reasonable for the geographic area where they are to be performed? Identify any costs that are higher than usual and explain any special circumstances within the project that makes these increased costs necessary to achieve the goals and objectives of the project.

- Is the total project cost appropriate for the size, scope, and anticipated benefit of the project?

- Identify all Indirect Costs and describe why they are necessary for a successful project implementation. Administrative expenses to be paid by the Fire Prevention Grants must be less than 12% of the total grant request (excluding equipment).

- Explain each object category in detail and how that would support meeting the grant objectives.

(Please type in blank space below. Please note there is no space limitations).

The grant funds will be spent on tree contracting services, to purchase a masticator, to fund a contracted forester to provide the environmental (CEQA work) and to pay for 8% indirect costs. The tree contracting budget consists of $200,000 of tree removal for the total removal of 90 mature trees. This equates to an average of $2,222.00 per tree.

The total project cost is extremely appropriate for the size, scope and anticipated benefit of the fuel reduction work. The cost benefit of purchasing the masticator will exponentially save hundreds of thousands of dollars over a five-year period. The benefit of FSSMC purchasing this piece of equipment will ensure the success of not only this grant but will benefit all our San Mateo County Fire Safe partners.  Our San Mateo County partners, with the most significant need for hazardous fuel reduction to protect habitable structures, primarily reside within the SRA. FSSMC has decades of experience sharing our expertise and equipment for all in need in San Mateo County and will continue our mission and collaboration. Neighborhoods in the SRA and VHFHSZ’s will continue to benefit from use of the masticator long after this grant is completed.

FSSMC has partnered with Woodside Fire Protection District to house and maintain all equipment. FSSMC will utilize a portion of its match to purchase a trailer for ease of transport. A maintenance and safety manual will be completed, and Woodside Fire Protection District will service and maintain the equipment, as needed, as our longtime ongoing FSSMC partner.

Indirect costs consist of accounting work, computer reporting time, contractor bidding, advertisement costs, printing, implementing contracts and administration personnel hours.

# California Climate Investments

The space provided here is to allow for a narrative description to further explain how the project/activity will reduce Greenhouse Gas emissions.

- How will the project/activity reduce Greenhouse Gas emissions?

- Is the project located in a Low-Income or Disadvantaged Community? If not, does the project benefit those communities. Please explain.

- What are the expected co-benefits of the project/activity (i.e. environmental, public health and safety, and climate resiliency)?

- When are the Greenhouse Gas emissions and/or co-benefits expected to occur and how will they be maintained?

(Please type in blank space below. Please note there is no space limitations).

Preventing ignitions, which have the potential to escalate into large scale conflagrations, is the simplest form of reducing green house gas emissions. Burning vegetation injects soot and other aerosols into the atmosphere, with complex effects on warming and cooling. Preventing potential large-scale wildfires is an important part of California’s Climate Investment. Creating healthier forests, by thinning, removing dead trees, which do not sequester carbon, and promoting healthier trees can offset large amounts of carbon dioxide from the atmosphere.  Dead trees no longer absorb carbon from the atmosphere and because of their lack of moisture content, present a much higher risk of ignition, rate of spread and intensity during a wildfire. Some of the positive benefits related to greenhouse gas emissions will come into effect as the dead trees are removed from the landscape. The overall health of the remaining trees will occur over time and likely within 3- 5 years.

The project is not located in a low income or disadvantaged community.

There are several co-benefits of this grant project. In the Devonshire Canyon area, much of the work will be conducted along the roadside which will improve the safety and welfare of residents in the event of an evacuation. Community education will go hand and hand with this grant as residents witness the transformation of their open space and neighborhood roadways as hazardous vegetation is removed in a methodical and environmentally responsible manner.